A. Gargiule & Sons Inc.

643 Chester Creek Rd.

Brookhaven, Pa. 19015

Upper Providence Sewer Authority						8/5/24

935 N. Providence Rd.

Media, Pa. 19063

Attn:  Kevin Matson, P.E., Lighthouse Engineering

Re:  Removal and replacement of 13 – Sanitary sewer frame and covers for the above refer-

enced sewer authority.

The following invoice pertains to the above referenced project in which A. Gargiule & Sons Inc.

performed the following:

- Replaced - 5 – frame and covers on Farnum Rd. which involved the following:

Removing old frame and cover.

Installing concrete grade adjustment ring as necessary.

Installing new frame and cover supplied by the Upper Providence Sewer Authority.

Poured a 8 inch layer of concrete road base around new frame and cover.

Frame and covers were installed 1.5 to 2 inches above milled roadway to allow

new wearing course placement on roadway.

- Replaced – 8 – frame and covers on Winter St. which were installed in the same manner

as on Farnum Rd.

Using all labor, material, and equipment the cost of this work sums up to:

13 installations @ $2,750 Ea.-----------------------------------------------------------------------$35,750

If there are any questions in regards to this invoice, please do not hesitate to contact me.

Thank You,

Nick Gargiule,

Project Manager